Planning Poker Summary

A planning poker session was conducted within the team to estimate the size and complexity of user stories from the problem statements addressed by each team member.

Team Members Involved:

1.Krish Jain

2.Ashwin

3. Emanuel

Story Taken from My BRD:

US-02: As an employee, I want to book an available conference room by providing meeting details so that I can reserve the room for my meeting.

Round 1 – Estimation

In Round 1, all team members independently voted and converged on 5 story points.

The team considered the following factors while estimating the story:

- Creating a booking form to capture meeting details.

- Selecting the required date and time.

- Checking conference-room availability.

- Preventing double bookings and scheduling conflicts.

- Saving the booking details.

- Providing booking confirmation to the employee.

- Considering the overall complexity and effort involved in implementing the functionality.

Since all team members agreed on 5 story points in Round 1, there was no significant difference in the estimates. Therefore, the team finalized 5 story points for the user story without requiring additional voting rounds.

Final Estimate: 5 Story Points

Outcome

The planning poker session helped the team understand the complexity of the user story and reach a common estimation through team participation. The discussion also helped ensure that the estimate was based on the functionality and complexity of the requirement rather than on an individual assumption.

This version would look better in your training submission because it shows not just the final number, but why the team gave 5 points and how the estimation process worked.